**TEST PLAN IEEE FORMAT:**

1. **Test Plan ID:** Unique No. or Id or Name of the test plan
2. **Introduction:** About the Project and testing
3. **Test Items:** Names of Modules/ Functions/ Services/ Features
4. **Features to Be Tested:** Responsible Modules for the Test Design
5. **Features Not to Be Tested:** Which ones to test and which ones not to test (e.g. Features of previous version of the Software)
6. **Approach:** List of testing techniques to be applied on the modules (prepared by QA/PM)
7. **Features Pass/Fail Criteria:** When above features are pass and when they fail
8. **Suspension Criteria:** Possible abnormal situations arose during testing of above features. Without recovering from these situations, you are not able to conduct testing. (Technical problems with respect to project)
9. **Test Environment:** Required hardware and software including testing tools to conduct testing
10. **Test Deliverables:** Required test documents to be prepared during testing (Test Cases, Test Procedures, Test Log, Test Report)
11. **Test Tasks:** necessary tasks to do before starting of every project testing
12. **Staff and Training Needs:** The names of test engineers and required training sessions
13. **Responsibilities:** Work allocation in terms of test engineers Vs Modules
14. **Schedule:** Dates and Times
15. **Risks and Mitigations:** Analyze risks and possible solution to overcome them
16. **Approvals:** Signatures of Test Plan Author and PM/QA

**A TEST PLAN FOR AMAZON APPLICATION**

1. **Test Plan Id:** AMAZON\_SAT\_Katalon\_Studio\_GM\_001
2. **Introduction:**

* Amazon is an American multinational technology company focusing on e-commerce, cloud computing, online advertising, digital streaming, and artificial intelligence web site for searching a product and order as per end user wish list.
* The purpose of this project report is to provide a comprehensive overview of the testing activities conducted for an amazon website.
* The primary goal of these testing activities was to guarantee that the website operates as intended, aligns with specified requirements, and provides users with a seamless and high-quality experience.
* The test plan covers testing activities for the Amazon website, including functional, usability, performance, and security testing.

1. **Test Items:**

* Login
* Search and Product Browsing
* Shopping Cart
* Wishlist
* Order History
* Order Tracking

1. **References:**

* Requirments
* Project Plan
* Test Strategy
* Use cases (if available)
* High level Design Documents
* Low Level Design Documents
* Process Guide line document
* Prototypes

1. **Features to be tested:**

* Login

Amazon page open with your login credential details and Registration was Successful

* Search and Product Browsing

The user should be landed on the amazon home page successfully

* Shopping Cart

Footer links are clicked and displayed the desired result.

Header links are clicked and displayed the desired result.

**6. Features not to be tested:** NA

**7. Entry Criteria:**

a) Test Design:

* + Team formation, Responsibilities, schedule, requirements, test case template
  + Training on domain, on automation tools

b) Test Execution

Readiness of test tab

Readiness of AUT

Requirements

Test case Documents

Test data

Defect Report Template

Etc….

**8) Exit Criteria:**

All possible test cases executed

Maximum defect fixed, final regression performed successfully

Confidence on test process

Time limitations

Budget limitations

**9) Suspension criteria:**

Show –stopper bug found

Supplier issues

Vast changes in requirements

If resolving defects are more

**10) Roles and Resposibilities:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **S.NO** | **NAME** | **ROLE** | **RESPONSIBILITIES** | **REMARKS** |
| 1 | T Mamatha | Test Lead | Test planning, guidance, Monitoring and test control |  |
| 2 | Gnaneshwari Mahimaluru | Sr. Tester | Test data collection, Generating test scenarios |  |
| 3 | Gnaneshwari Mahimaluru | Tester | Test case documentation, testexecution, defect reporting and tracking for Amazon Search Item module |  |
| 4 | Gnaneshwari Mahimaluru | Tester | Test case documentation, test execution, defect reporting and tracking for Amazon Web Site validation for Footer and Header module |  |
| 5 | Gnaneshwari Mahimaluru | Tester | Test case documentation, test execution, defect reporting and tracking for Amazon Web Site Sign In module |  |

**11) Schedule:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **SNO** | **TASK** | **DAYS** | **DURATION** | **REMARKS** |
| 1 | Understanding and Analyzing requirements | 5 | 2ndjuly to 6thjuly |  |
| 2 | Review meeting | 1 | 9thjuly |  |
| 3 | Generating Test scenarios | 10 | 11thjuly to 22ndjuly |  |
| 4 | Reviews | 02 | 25thjuly to 26thjuly |  |
| 5 | Test case Documentation | 40 | 29thjuly to 12th august |  |
| 6 | Reviews | 04 | 14th august to 18th august |  |
| 7 | Test data collection | 6 | 20th august to 26th august |  |
| 8 | Reviews | 1 | 28th august |  |
| 9 | Verifying Test Environment Setup | 1 | 29th august |  |
| 10 | Create Test Batches | 02 | 30th 31st Aug |  |
| 11 | Sanity Testing | 1 | 3rdseptember |  |
| 12 | Comprehensive testing | 25 | 4thsep to 2nd October |  |
| 13 | Sanity Testing | 1 | 3rd October |  |
| 14 | Selecting Test Cases | 2 | 4th and 5th October |  |
| 15 | Regressing Testing | 05 | 8th October to 12th October |  |
| 16 | Sanity Testing | 1 | 15th October |  |
| 17 | Selecting Test Cases | 1 | 16th October |  |
| 18 | Regression Testing cycle -2 | 4 | 17th October to 22nd October |  |
| 19 | . |  |  |  |
| . | . |  |  |  |
| . | . |  |  |  |
| 28 | Final Regression | 8 | 19th November to 28thnovember |  |
| 29 | Evaluating Exit Criteria | 1 or 2 | 29th , 30thnov |  |
| 30 | Collecting all artifacts | 2 | 3rd ,4th Dec |  |
| 31 | Test Summary Report | 1 | 5th Dec |  |

Note: Regression Testing depends on Application and strength of Development team.

**12)Training:**

* Training program on Amazon Web Site functionality.
* Test Automation Training Using HP UFT Tool

**13) Risks and Miligations**

* Team member’s issues
* Vendors issues
* Time
* Budget

**14) Test Environment/ Lab:**

Application Type: Web Application, Internet and public

*Server Side:*

* Windows 2003 server
* UNIX server
* MS Exchange server a) webserver b) EDP c) Data storage
* Bugzilla tool
* VSS
* MS Office
* HP UFT Tool etc
* Browser IE 7.0

*Client side:*

* Windows xp+sp2
* VSS
* Ms-Office
* HP UFT

*AUT Environment:*

* .NET(c#,VC++,ADO)
* IIS- web server
* COM+ - APP server
* SQL server 2005 for database server

**15) Test Deliverables:**

* Test cases
* Test scripts
* Test data
* Defect reports
* Test summary report

**16) Approvals:**

|  |  |  |  |
| --- | --- | --- | --- |
| **SNO** | **TASK/S** | **AUTHOR/ RULE** | **DATE & SIGNATURE** |
| 1 | Test plan documentation | Gnaneshwari Mahimaluru (Test Lead) |  |
| 2 | Review |  |  |
| 3 | Approval |  |  |

**17) Glossary**

AUT- Application Under Test

PIN- Project initiation note

SRS- Software Requirement Specification